## Slide 1: Quality Management Plan and Conversion Strategy
IT463 - Group 3
Grad Bird Consultants
Eric Agyemang

## Slide 2: Project Description
The City of Mequon provides public and information services to the citizens that enhance the quality of life in the community.
The original project was a 3-5 years strategic plan which was changed to focus on 3-4 years IT infrastructure plan.
The project now includes an IT Security Consultant which will enhance the security feature of the project.
Project schedule and budget has reduced.
The project now includes risk assessment and EVA.

## Slide 3: Measurable Organizational Value (MOV)
Plan includes incremental cost-effective changes during the next 4 years.
Plan increases IT security by migrating backup data to AWS and including a Security Software Company
Plan increases networks speeds by upgrading current Wi-Fi routers to the newest and most powerful NetGear Wi-Fi routers. (3.6 Gbps combined throughput)
Ensure wired network reliability, 2 network switches will be replaced per year
Workstation desktops and laptops will be incrementally replaced
Ensure system reliability and accessibility, 3 servers will be replaced
The purpose of these cost-effective upgrades is to provide a highly beneficial system so that the city can continue to provide cost-effective services to the citizens of Mequon.

## Slide 4: MOV
​ Organizational Impact ​ ​ ​ | Value ​ | Metric ​ | Time Frame ​
Customer | Provide a better IT System to the city so the citizens can continue having low-cost services | Fewer complaints from citizens. 10% reduction (current count- 200 complaints estimated) Improving citizen satisfaction with website access and interaction (increased annual survey satisfaction numbers) | Annual Survey Annual Survey

## Slide 5: MOV
​ Organizational Impact ​ ​ ​ | Value ​ | Metric ​ | Time Frame ​
Financial | Effectively spending the city resources to improve or maintain the current IT system | Within Budget $88,000 And possible savings of 10% | Annual Budget

## Slide 6: MOV
​ Organizational Impact ​ ​ ​ | Value ​ | Metric ​ | Time Frame ​
Operational | A more efficient IT system that is more available, reliable, secure and faster. | Reduced downtimes by 10%, improved performance (2x faster), higher usability (increase in citizen usage by 10% and increased staff satisfaction), better security (AWS guarantees 100% security, addition of IT Security Consultant) | Annual Survey

## Slide 7: ...
Quality Management Plan
Project completed within budget
Project completed within schedule
Exceed expectations by implementing a cost-effective, reliable, and secure system
Provide excellent support, training, maintenance, and documentation

## Slide 8: Process Metrics
Click to add text
Category | Metrics | Description
Process | Financial Efficiency Timely Task Accomplishment | This metric measures the annual actual cost vs. annual planned cost with a possible saving of 10%. This metric defines the number of tasks completed within schedule.

## Slide 9: Product Metrics
Category | Metrics | Description
Product | Citizen Satisfaction Low Network Latency | This metric defines how interactive and easy the system is for usage by the citizens. This metric measures the network performance in terms of speed with respective to Round Trip Time. (Due to installation of higher performance routers and switches).

## Slide 10: Project Metrics
Click to add text
Category | Metrics | Description
Project | Return on Investment Staff Satisfaction Cost Performance Index (CPI) | This metric evaluates profitability of the project. This metric evaluates employee interactions with the upgraded system regarding higher usability, reliability, and security. This metric measures the project performance of the earned value by actual value. It shows the percentage of work completed for a dollar spent. If ratio <1, it shows that project is behind budget. If the ratio is >1 then it is ahead of budget and if it is 1, project is right on budget.

## Slide 11: Verification activities
The test case documents of each testing task will be reviewed and analyzed by our team and the staff to ensure that the test plan’s system requirements are met.
The Trainings conducted by our Team to the end users will provide a walk -through of the upgraded system which allows them to ask questions and verify the usability and functionality of the system.
The Project manager reviews the WBS weekly to verify that the progress of the project is on schedule and within budget.
The sponsor will verify the business objectives (Scope, Budget, Schedule, Quality, Risk) are met by approving the milestone documents of the deliverables.

## Slide 12: Validation Activities
The client will approve the milestone at the end of each phase for validating the project with respect to the MOV provided.
The IT Security Consultant will validate the security aspects of our system by conducting security testing and analyzing the test results to ensure that they adhere to the MOV.
The success and quality of the project will be validated by annual survey responses provided by the citizens and staff of the city of Mequon.

## Slide 13: Conversion Strategy
Phased Conversion Strategy:
New system will be annually phased into the existing system
The existing system will be online during the phased upgrades
Annual budget supports the phased strategy
Phased Strategy will reduce workload and allow for more planning

## Slide 14: ...
Conversion Strategy
Hardware Implementation:
The test case documents of each testing task will be reviewed and analyzed by our team and the staff to ensure that the test plan’s system requirements are met.
The trainings conducted by our team to the end users will provide a walk -through of the upgraded system which allows them to ask questions and verify the usability and functionality of the system.
The project manager reviews the WBS weekly to verify that the progress of the project is on schedule and within budget.
The sponsor will verify that the business objectives (Scope, Budget, Schedule, Quality, Risk) are met by approving the milestone documents of the deliverables.

## Slide 15: ...RRRREEER
Conversion Strategy
Software Renewals:
Every year, all the software will be upgraded with their licenses renewed. The following are all the software's which are being used by the City of Mequon Current IT System.
  Microsoft Office 365
  MS Windows Server (OS)
  MS Windows Pro
  Muni Code
  Arc GIS
  AutoCAD Civil 3D
  AutoCAD LT
  WatchGuard
  Others

## Slide 16: ...
Conversion Strategy
Testing:
Hardware and Software Testing will be performed on all the cost-effective upgrades implemented in the new system to ensure the functionality and quality of the integrated systems.
System Testing and Security Testing will be conducted, and test results will be analyzed, and any test failures will be fixed.

## Slide 17: ...
Conversion Strategy
Training, Documentations, Maintenance and Support:
A two-day training will be conducted to train the staff in order to ensure that they are accustomed to the new system. Documentation will be provided to the client for reference.
Maintenance and support will be provided when necessary to mitigate any defects as and when they occur.

## Slide 18: ...
Closure Checklist
PROJECT CLOSURE CHECKLIST |  |  |  | 
 | Title | Description | YES | NO
1. | Initialization Phase | Does the MOV provide value to the organization? | Yes | 
 |  | Is the Project’s Business Case well documented? | Yes | 
 |  | Has the Client approved the Business Case Milestone? | Yes | 
2. | Planning Phase | Is the Project charter approved by the stakeholders? | Yes | 
 |  | Is the Scope Management plan approved by the Stakeholders? | Yes | 
 |  | Does the project scope support MOV? | Yes | 
 |  | Is the new budget reasonable? |  | No

## Slide 19: ...
Click to add text
PROJECT CLOSURE CHECKLIST |  |  |  | 
 | Title | Description | YES | NO
3. | Execution Phase | Are the system requirements and security requirements well analyzed and documented? | Yes | 
 |  | Does the Deliverable Structure Chart align with the organizational strategy? | Yes | 
 |  | Are all hardware installations and upgrades done properly? | Yes | 
 |  | Are all security requirements met for the backup storage migration? | Yes | 
 |  | Was the testing of all new installed hardware successful? | Yes | 
 |  | Are the test results well analyzed and documented? | Yes | 
 |  | Are the trainings conducted enough for the employees? | Yes | 
 |  | Are all the project manual documentations handed over to the client? | Yes | 
 |  | Did a key personnel leave the project? |  | No

## Slide 20: ...
Click to add ext
PROJECT CLOSURE CHECKLIST |  |  |  | 
 | Title | Description | YES | NO
4. | Project Closure | Are all project closure reports approved? | Yes | 
 |  | Are all the tasks completed as planned? | Yes | 
 |  | Is the project report approved by the client? | Yes | 
 |  | Are all the work /task payables been paid? | Yes | 

## Slide 21: ...
Project Evaluation
Our project MOV will be evaluated in the following steps:
Step 1: Evaluate Reliability and Performance: The system’s reliability and performance will be evaluated by staff and customer annual surveys. The project tech team will annually assess reliability during the system testing.
Step 2: Evaluate Security: The IT Security Consultant will evaluate the security capabilities of the project under the Security testing.
Step 3: Evaluate Cost Effectiveness: The project manager will annually analyze the budget.
Step 4: Evaluate Usability: The system’s usability will be evaluated annually by staff and customer surveys.

## Slide 22: Thank You