## Slide 1: Scope Management Plan & Budget
IT463 - Group 3
Grad Bird Consultants
Eric Agyemang

## Slide 2: Measurable Organizational Value (MOV)
Plan will implement incremental cost-effective changes during the next 4 years.
Plan increases IT security by migrating backup data to AWS
Plan increases networks speeds by upgrading current Wi-Fi routers to the newest and most powerful NetGear Wi-Fi routers. ( 3.6 Gbps combined throughput)
Ensure wired network reliability, 2 network switches will be replaced per year
Workstation desktops and laptops will be incrementally replaced
Ensure system reliability and accessibility, 3 servers will be replaced
The purpose of these cost-effective upgrades is to provide a highly beneficial system so that the city can continue to provide cost-effective services to the citizens of Mequon.

## Slide 3: MOV
​ Organizational Impact ​ ​ ​ | Value ​ | Metric ​ | Time Frame ​
Customer ​ | Provide a better IT System to the city so the citizens can continue having low-cost services ​ | Fewer complaints from citizens. ​ 10% reduction ​ ​ Improving citizen satisfaction with Website ​ | ​ Annual Survey ​ 12 months ​ ​ ​ ​ Annual Survey ​ 12 months ​ ​ Project ​ 3-5 years ​

## Slide 4: MOV
​ Organizational Impact ​ ​ ​ | Value ​ | Metric ​ | Time Frame ​
Financial | Effectively spending the city resources to improve or maintain the current IT system | Within Budget $110,000 And possible savings of 10% | Annual Budget Project 3-5 years

## Slide 5: MOV
​ Organizational Impact ​ ​ ​ | Value ​ | Metric ​ | Time Frame ​
Operational | A more efficient IT system that is more available, reliable, secure and faster. | Reduced downtimes by 10%, improved performance (2x faster), and higher usability (increase in citizen usage by 10% and increased staff satisfaction) | Annual Survey

## Slide 6: Deliverable Structure Chart

## Slide 7: Current Network Diagram

## Slide 8: Current Network Diagram
Public Safety Building – 2 Dell servers, without IBM database server
East Side Fire Station – 1Windows server, 1 Dell server, without IBM database server
Public Works – 1 Dell server, without IBM database server

## Slide 9: Upgraded Network Diagram

## Slide 10: Work Breakdown Structure

## Slide 11: Gantt Chart

## Slide 12: Gantt Chart Gantt Chart

## Slide 13: Gantt Chart

## Slide 14: Critical Path

## Slide 15: Cont.

## Slide 16: Budget
BUDGET |  |  |  | 
 | Year 1 | Year 2 | Year 3 | Year 4
Funds | $110,000 | $110,000 | $110,000 | $110,000
IT Dept Salaries | ($6,720) | ($6,720) | ($6,720) | ($6,720)
Software | ($12,000) | ($12,000) | ($12,000) | ($12,000)
Office Supplies | ($2,000) | ($2,000) | ($2,000) | ($2,000)
Alt2 | ($61,597) | ($58,077) | ($65,197) | ($58,077)
Contingency | ($5,000) | ($5,000) | ($5,000) | ($5,000)
Total Surplus | $22,683 | $26,203 | $19,083 | $26,203

## Slide 17: NPV
NET PRESENT VALUE (NPV) |  |  |  |  |  | 
Cash Flow Description | Year 0 | Year1 | Year 2 | Year 3 | Year 4 | TOTAL
Development cost | $(87,317) |  |  |  |  | 
Operation and Maintenance cost | $(1) | $(49,117) | $(51,520) | $(53,520) | $(55,520) | 
Discount factor 12 % | 1 | 0.8928 | 0.7971 | 0.7117 | 0.6355 | 
Time adjusted costs (adjusted to present value) | $(87,317) | $(43,852) | $(41,067) | $(38,090) | $(35,283) | 
TOTAL PRESENT VALUE OF LIFETIME COSTS |  |  |  |  |  | $(245,609)
Benefits derived from operation of new system | 0 | $55,000 | $75,000 | $100,000 | $135,000 | 
Discount factor 12 % | 1 | 0.8928 | 0.7971 | 0.7117 | 0.6355 | 
Time adjusted benefits (adjusted to present value) | 0 | $49,104 | $59,783 | $71,170 | $85,793 | 
TOTAL PRESENT VALUE OF LIFETIME BENEFIT |  |  |  |  |  | $265,850
NET PRESENT VALUE (NPV) |  |  |  |  |  | $20,241

## Slide 18: Return On Investment and Payback
RETURN ON INVESTMENT = | NPV/(TOTAL PRESENT VALUE OF LIFETIME COSTS) | 8.2411%

## Slide 19: Thank You